WWD Diagrams MVP

A native JSON-based diagramming system where AI generation is a first-class input method, and the human editor is optimized for light correction, refinement, and export. The MVP should allow an IDE-based AI agent to generate a diagram, open it in the web app, manually tweak it, and export the updated diagram back to the IDE/project folder.

MVP Use Case Scenario

- Prompt an agent to create a diagram in the IDE.

- IDE agent calls local MCP tool.

- MCP tool creates:

  - universal diagram JSON

  - rendered SVG, PNG, or PDF artifact

  - local web app edit URL

- User opens the edit URL in the React app.

- User can drag, resize, recolor, relabel, reconnect, and save.

- Backend exports the JSON and rendered artifact back to the original IDE folder.

- User can continue prompting the IDE agent using the manually edited files.

Architecture Constrains

- Backend: Django + Django REST Framework

- Frontend: React + React Flow

- Local database: SQLite for MVP (only for Django basic admin, not for diagram content)

- MCP server: Local Python MCP SDK

- Rendering: server-side SVG renderer first; PNG/PDF optional if time

- Layout: simple deterministic layout first; ELK/Dagre optional

- Universal JSON Format: support editability, validation, rendering, AI patching, type-specific UML/SysML semantics, and style options.

MCP Recommendations

- Set of generic tools (diagram_*) -  generate, edit, apply_patch, render, export, validate, explain, get_schema, list_types, (Optional - list_styles, apply_styles), (Post MVP - search_examples)

- Diagram type specific wrappers – All UML / SysML diagrams exposed in diagram_list_types

- Style Wrappers (Optional) exposed in diagram_list_styles

MVP Definition of Done

- A user can call the MCP diagram_generate tool from an IDE.

- It writes diagram.json and diagram.svg to a local folder and returns an editUrl.

- A user can open the URL in the React app and see the generated diagram.

- The user can move/relabel/recolor/reconnect diagram elements, and then save/export the IDE folder.

- MCP can validate and render the edited JSON in subsequent prompts.

Epic 1 — Local File-Based Diagram Pipeline

Goal: Establish schema, local file persistence, Django API, React shell, and MCP skeleton.

- Django backend running locally. React frontend running locally.

- Universal diagram JSON schema draft.

- Sample JSON for activity_diagram, use_case_diagram, bdd_diagram

- React can load and display a diagram from JSON.

- Django can validate diagram JSON.

- File-based workspace structure implemented.

- Django can load/save diagram JSON by file path.

- MCP server running locally.

- MCP tools: diagram_get_schema, diagram_list_types, diagram_validate

- Basic README.

Epic 2 — React Diagram Editor + Export

Goal: Enable manual post-processing of generated diagrams.

- React Flow editor working.

- User can: drag nodes, resize nodes, edit labels, change colors, connect/reconnect edges

- Save writes updated JSON back to file.

- Property panel for selected node/edge.

- SVG export from diagram JSON.

- MCP tool: diagram_render

- Export writes SVG beside the JSON file.

Epic 3 — MCP Diagram Generation + Wrappers

Goal: Generate editable diagram JSON and SVG from MCP.

- MCP diagram_generate implemented.

- Inputs: prompt, diagramType, workspaceDir, style

- Output: JSON path, SVG path, edit URL

- Generated diagram opens in React editor.

- Wrapper tools implemented: activity_diagram, use_case_diagram, bdd_diagram

- Generation can be LLM-backed or template-backed.

Epic 4 — MCP Patch/Edit Workflow + MVP Hardening

Goal: Complete end-to-end IDE-to-editor-to-IDE loop.

- MCP diagram_apply_patch implemented.

- Required patch operations: set_label, set_style, move_node, resize_node, add_node, delete_node, add_edge, delete_edge

- Edited diagrams remain valid.

- End-to-end demo script.

- Clean sample prompts.

- Clean sample output folder.

- Basic automated tests.

- Known limitations documented.

- Setup instructions finalized.

Epic 5 (Optional) — RAG / Example Library Extension

Goal: Add optional example lookup to improve generation quality.

- Local examples folder - Add 5–10 curated examples.

- MSSQL RAG

- MCP tool:

  - diagram_search_examples

- diagram_generate can use retrieved examples.

- Compare output with/without example retrieval.